Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8209 |
| Project Name | AI STUDYBUDDY API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the AI StudyBuddy application using my email and password. | 2 | High | Pooja |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log into the AI StudyBuddy application using my email and password. | 2 | High | Divya, Padmapriya |
| Sprint-1 | User Authentication | USN-3 | As a user, I can securely log out of the application. | 1 | High | DeepaLakshmi |
| Sprint-2 | User Profile | USN-4 | As a user, I can view and update my profile information. | 2 | Medium | Pooja,Padmapriya |
| Sprint-2 | Material Management | USN-5 | As a student, I can upload study materials to the AI StudyBuddy API. | 3 | High | Divya,Pooja |
| Sprint-2 | Material Management | USN-6 | As a student, I can view and manage my uploaded study materials. | 3 | High | Padmapriya, DeepaLakshmi |
| Sprint-3 | API Security | USN-7 | As a user, my uploaded materials and API requests are securely protected. | 3 | High | Padmapriya,Divya |
| Sprint-3 | API Documentation | USN-8 | As a developer, I can view API endpoints and request/response details. | 2 | Medium | Pooja, DeepaLakshmi |
| Sprint-3 | Testing | USN-9 | As a developer, I can test the authentication and material upload APIs. | 2 | High | All Team Members |
| Sprint-1 TOTAL |  |  |  | 20 |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 3 Days | 23 Sep 2026 | 25 Oct 2026 | 5 | 25 Sep 2026 |
| Sprint-2 | 7 | 3 Days | 26 Sep 2026 | 28 Sep 2026 | - | - |
| Sprint-3 | 8 | 2 Days | 29Sep 2026 | 30 Sep 2026 | - | - |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.